HEALTHCARE ORGANIZATION

Security Evaluation & Remediation Report

Governance, Risk & Compliance Assessment

Prepared by: Tamia Williams

Assessment Date: May 2025  |  Classification: Portfolio Sample

Frameworks: NIST SP 800-53 Rev. 5  |  FISMA  |  PCI DSS v4.0  |  CIS Controls v8

| Total Findings | High / Critical | Moderate | Assessment Status |
| --- | --- | --- | --- |
| 7 | 3 | 2 | Remediation Required |

Section 1  —  Executive Summary

Purpose of This Assessment  This report presents findings from a comprehensive cybersecurity evaluation conducted for a mid-size healthcare organization. The assessment was initiated following receipt of a third-party Security Assessment Report (SAR) from an external consulting firm. The purpose of this report is to evaluate those findings, assign risk ratings, and deliver a structured remediation roadmap aligned to NIST SP 800-53 Rev. 5 and applicable federal compliance requirements.

Scope  The assessment covers identity and access management, risk management practices, continuous monitoring capabilities, security documentation, endpoint protection, and payment card data security. Seven findings were identified across six NIST control families.

| Key Findings | Immediate Priorities |
| --- | --- |
| • No MFA enforcement on remote or privileged access • No continuous monitoring or SIEM in place • Least privilege not enforced across user accounts • No current organizational risk assessment • Outdated/absent security documentation (SSP, POA&M) • Unlicensed or missing endpoint protection • No formal risk response decision framework | ❗ Deploy MFA immediately for all remote & privileged accounts ❗ Initiate SIEM procurement and deployment planning ❗ Conduct full NIST SP 800-30 risk assessment ❗ Implement RBAC and quarterly access audits ❗ Establish POA&M tracking within a GRC platform |

Overall Risk Posture  The organization’s current security posture presents elevated risk across multiple control domains. The absence of preventive controls (MFA, least privilege) combined with the lack of detective controls (continuous monitoring) creates compounding exposure. Immediate action is recommended on three findings rated HIGH or CRITICAL. The remaining findings should be addressed within 90–180 days in accordance with the POA&M schedule.

Regulatory Implications  The identified gaps present material compliance risk under FISMA and potential exposure under HIPAA Security Rule requirements for covered entities. PCI DSS non-conformities in POS system configuration present additional financial and reputational risk. Remediation of all findings is required to achieve a compliant security posture.

Section 2  —  Risk Scoring Methodology

All findings are rated using a standardized 5×5 risk matrix based on two dimensions:

| Likelihood | Impact |
| --- | --- |
| 5 — Almost Certain: Expected to occur within 12 months 4 — Likely: Expected to occur within 1–2 years 3 — Possible: Could occur within 3 years 2 — Unlikely: Unlikely but not impossible 1 — Rare: Only in exceptional circumstances | 5 — Critical: Catastrophic data breach / regulatory sanction 4 — Major: Significant operational or compliance impact 3 — Moderate: Moderate disruption; manageable recovery 2 — Minor: Limited impact; low recovery cost 1 — Negligible: Minimal effect on operations |

Risk Score = Likelihood × Impact  (scale: 1–25)

| Likelihood \ Impact | Impact: 1 | Impact: 2 | Impact: 3 | Impact: 4 | Impact: 5 |
| --- | --- | --- | --- | --- | --- |
| 5 — Almost Certain | 5 | 10 | 15 | 20 | 25 |
| 4 — Likely | 4 | 8 | 12 | 16 | 20 |
| 3 — Possible | 3 | 6 | 9 | 12 | 15 |
| 2 — Unlikely | 2 | 4 | 6 | 8 | 10 |
| 1 — Rare | 1 | 2 | 3 | 4 | 5 |
| Score Legend: ■ LOW (1–5) ■ MEDIUM (6–11) ■ HIGH (12–19) ■ CRITICAL (20–25) |  |  |  |  |  |

Section 3  —  Findings Register

The following table summarizes all findings identified during this assessment. Detailed cards for each finding follow the summary table.

| Finding ID | Control | Finding | Likelihood | Impact | Risk Score | Status | Target Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| F-001 | AC-6 | Least Privilege Not Enforced | 4 — Likely | 5 — Critical | 20 | Open | Q3 2025 |
| F-002 | CA-7 | No Continuous Monitoring Program | 4 — Likely | 4 — Major | 16 | Open | Q4 2025 |
| F-003 | RA-3 | Risk Assessment Outdated / Missing | 3 — Possible | 5 — Critical | 15 | Open | Q3 2025 |
| F-004 | CA-5 | No Formal POA&M Process | 3 — Possible | 3 — Moderate | 9 | Open | Q3 2025 |
| F-005 | RA-7 | Inconsistent Risk Response Decisions | 3 — Possible | 3 — Moderate | 9 | Open | Q4 2025 |
| F-006 | IA-2 | No Multifactor Authentication (MFA) | 4 — Likely | 5 — Critical | 20 | Open | Q3 2025 |
| F-007 | SI-3 | Inadequate Endpoint Protection | 3 — Possible | 4 — Major | 12 | Open | Q3 2025 |

Section 3.1  —  Finding Detail Cards

| F-001 ¦ AC-6 ¦ Least Privilege Not Enforced |  |
| --- | --- |
| Summary | Users have excessive system access beyond job function requirements. |
| Evidence | User access review conducted 05/2025; IAM configuration review. |
| Likelihood | 4 / 5 |
| Impact | 5 / 5 |
| Risk Score | 20 |
| Recommendation | Implement RBAC; deploy centralized IAM; conduct quarterly access audits. |
| Owner | IT Security Officer |
| Target Date | Q3 2025 |

| F-002 ¦ CA-7 ¦ No Continuous Monitoring Program |  |
| --- | --- |
| Summary | No SIEM or automated alerting in place; monitoring is manual and ad hoc. |
| Evidence | Interview with system owner 05/2025; network architecture review. |
| Likelihood | 4 / 5 |
| Impact | 4 / 5 |
| Risk Score | 16 |
| Recommendation | Deploy SIEM with baselines, automated alerting, and 24/7 analyst coverage. |
| Owner | SOC Lead |
| Target Date | Q4 2025 |

| F-003 ¦ RA-3 ¦ Risk Assessment Outdated / Missing |  |
| --- | --- |
| Summary | No current organizational risk assessment exists; last assessment undated. |
| Evidence | Document request response 05/2025; SSP review. |
| Likelihood | 3 / 5 |
| Impact | 5 / 5 |
| Risk Score | 15 |
| Recommendation | Conduct full NIST SP 800-30 risk assessment; schedule annual reassessments. |
| Owner | CISO |
| Target Date | Q3 2025 |

| F-004 ¦ CA-5 ¦ No Formal POA&M Process |  |
| --- | --- |
| Summary | Identified vulnerabilities are not tracked in a structured remediation plan. |
| Evidence | GRC platform audit 05/2025; review of prior audit findings. |
| Likelihood | 3 / 5 |
| Impact | 3 / 5 |
| Risk Score | 9 |
| Recommendation | Establish POA&M process within GRC platform with ownership and deadlines. |
| Owner | Compliance Manager |
| Target Date | Q3 2025 |

| F-005 ¦ RA-7 ¦ Inconsistent Risk Response Decisions |  |
| --- | --- |
| Summary | Risk acceptance or mitigation decisions are undocumented and inconsistently applied. |
| Evidence | Stakeholder interviews 05/2025; incident log review. |
| Likelihood | 3 / 5 |
| Impact | 3 / 5 |
| Risk Score | 9 |
| Recommendation | Establish cross-functional risk committee; document all risk decisions. |
| Owner | Compliance Manager |
| Target Date | Q4 2025 |

| F-006 ¦ IA-2 ¦ No Multifactor Authentication (MFA) |  |
| --- | --- |
| Summary | Remote and privileged access does not require MFA, exposing sensitive PII. |
| Evidence | Authentication configuration review 05/2025; remote access policy review. |
| Likelihood | 4 / 5 |
| Impact | 5 / 5 |
| Risk Score | 20 |
| Recommendation | Enforce MFA for all remote access and privileged accounts per NIST SP 800-63. |
| Owner | IT Security Officer |
| Target Date | Q3 2025 |

| F-007 ¦ SI-3 ¦ Inadequate Endpoint Protection |  |
| --- | --- |
| Summary | Multiple workstations running unlicensed or no antivirus software. |
| Evidence | Endpoint inventory scan 05/2025; software license audit. |
| Likelihood | 3 / 5 |
| Impact | 4 / 5 |
| Risk Score | 12 |
| Recommendation | Deploy enterprise-grade EDR solution with centralized management and auto-updates. |
| Owner | Endpoint Security Manager |
| Target Date | Q3 2025 |

Section 4  —  Remediation Plan

Remediation recommendations are prioritized by risk score and grouped by control family. All items should be tracked via the accompanying POA&M tracker.

| ID | Control | Risk | Recommended Action | Owner | Target |
| --- | --- | --- | --- | --- | --- |
| F-001 | AC-6 | 20 | Implement RBAC; deploy centralized IAM; conduct quarterly access audits. | IT Security Officer | Q3 2025 |
| F-002 | CA-7 | 16 | Deploy SIEM with baselines, automated alerting, and 24/7 analyst coverage. | SOC Lead | Q4 2025 |
| F-003 | RA-3 | 15 | Conduct full NIST SP 800-30 risk assessment; schedule annual reassessments. | CISO | Q3 2025 |
| F-004 | CA-5 | 9 | Establish POA&M process within GRC platform with ownership and deadlines. | Compliance Manager | Q3 2025 |
| F-005 | RA-7 | 9 | Establish cross-functional risk committee; document all risk decisions. | Compliance Manager | Q4 2025 |
| F-006 | IA-2 | 20 | Enforce MFA for all remote access and privileged accounts per NIST SP 800-63. | IT Security Officer | Q3 2025 |
| F-007 | SI-3 | 12 | Deploy enterprise-grade EDR solution with centralized management and auto-updates. | Endpoint Security Manager | Q3 2025 |

Section 5  —  PCI DSS-Compliant POS Security Policy

| Requirement | Required Action | Responsible Roles |
| --- | --- | --- |
| Req. 1 Install & Maintain a Firewall | Deploy network firewalls segmenting the POS environment from internal networks and the internet. Block all unapproved inbound/outbound traffic. Conduct configuration reviews biannually using PCI DSS rule sets. | Network Administrator (config) IT Security Officer (audits & change management) |
| Req. 2 Change Vendor Defaults | Remove or change all factory-default credentials and disable unnecessary services on all POS hardware and software prior to go-live. Validate hardening against CIS benchmarks. | IT Systems Administrator (configuration & ongoing validation) |
| Req. 5 Maintain Antivirus Software | Deploy enterprise-grade AV/EDR with automatic signature updates and real-time protection on all POS endpoints. Perform weekly scans; verify definition updates monthly. | Endpoint Security Manager (install & updates) Help Desk Technicians (remediation & checks) |
| Req. 7 Restrict Access by Need | Ensure POS system access is granted only to personnel whose job function requires it. Maintain an up-to-date access matrix and review quarterly. | IT Security Officer (access matrix) Compliance Manager (reviews) |
| Req. 8 Identify & Authenticate Users | Enforce unique user IDs and strong authentication (including MFA) for all POS system access. Prohibit shared or group credentials. | IT Systems Administrator IT Security Officer |

References

National Institute of Standards and Technology. (2020). NIST SP 800-53 Rev. 5 — Security and Privacy Controls for Information Systems and Organizations.

National Institute of Standards and Technology. (2012). NIST SP 800-30 Rev. 1 — Guide for Conducting Risk Assessments.

National Institute of Standards and Technology. (2020). NIST SP 800-137 — Information Security Continuous Monitoring for Federal Information Systems and Organizations.

National Institute of Standards and Technology. (2020). NIST SP 800-63 — Digital Identity Guidelines.

Office of Management and Budget. (2000). Circular A-130 — Managing Information as a Strategic Resource.

Center for Internet Security. (2021). CIS Controls v8 — Critical Security Controls for Effective Cyber Defense.

PCI Security Standards Council. (2022). PCI DSS v4.0 — Payment Card Industry Data Security Standard.